SIMPLE IT PROJECT AGREEMENT

Project Name: IELTS Online Learning Platform

Website Development Customer: Jakhongir Isomiddinov

Development Team: SOLO Team

Date: 15 September 2026

1. Project Purpose

The purpose of this project is to enhance the existing IELTS course demonstration website into a more complete online learning platform. The proposed system will support preparation for all four IELTS skills, allow teacher review of Writing and Speaking submissions, provide student progress tracking, and enable online course payments.

2. Project Scope

The development team will develop the following main functions:

- Reading and Listening practice modules with learning materials, questions, and results.

- Writing task submission and Speaking audio recording/upload, with teacher review and feedback.

- Student dashboard, administrator panel, course management, and online payment integration.

Functions or services not listed above are outside the current project scope.

3. Customer Requirements

The customer requests the following major requirements:

- Provide practice and learning activities for Reading, Listening, Writing, and Speaking.

- Allow students to submit Writing tasks and Speaking recordings for teacher assessment and feedback.

- Integrate an online payment provider and grant paid course access only after payment is confirmed.

- Provide a student dashboard and an admin panel for managing courses, users, submissions, learning materials, and payment records.

The development team will analyze these requirements and design the system based on the customer's needs.

4. Project Deliverables

The development team will provide the following deliverables:

- System / Website: Responsive IELTS online learning website with four-skill practice, student dashboard, teacher review workflow, admin panel, and online payment integration.

- Database: Database schema for users, courses, learning materials, submissions, assessments, enrollments, and payment status records.

- Project Documentation (project plan, requirements, testing results, and user instructions)

- Use Case Diagram

- Business Process Model (BPM)

- Entity Relationship Diagram (ERD)

- SQL scripts for database creation and required operations

5. Schedule and Responsibilities

Project Start Date: To be agreed

Expected Completion Date: To be agreed

Customer Responsibilities:

- Explain business needs, priorities, and requirements.

- Provide necessary project information and review materials.

- Review deliverables and provide feedback within the agreed schedule.

Development Team Responsibilities:

- Analyze customer requirements and define the system scope.

- Design and develop the website, database, and agreed functions.

- Communicate progress, issues, and proposed changes to the customer.

- Test the agreed functions and deliver the project materials.

Budget: To be agreed. 
Any third-party payment provider fees, hosting costs, or other external service charges must be confirmed before use.

7.Changes to the Project

If the customer requests major changes to the requirements or project scope, the customer and development team will discuss the impact on cost, schedule, and deliverables and agree on the changes before implementation.

8. Agreement and Approval

Both the customer and the development team agree to cooperate in good faith and work toward completing the project according to the agreed requirements and schedule. Real payment processing will depend on provider approval, credentials, and successful integration testing. Payment card details will not be stored directly by the project website.

Customer Name: Jakhongir Isomiddinov

| Customer Signature: |  |
| --- | --- |

Date: 15 September 2026

Team Leader: Ra’no Botirova

| Team Leader Signature: |  |
| --- | --- |

Date: 15 September 2026